**ME492 Team Meeting PSAS: Electric Feed System Date: 4/11/2017**

**Team Members**

* John Froehlich
* James Luce
* Rawand Rasheed
* Jorden Roland
* Michelle Shang
* John Talik

**Agenda**

* Updates/Report backs
  + Impeller design - John and James, where is james?

Shipped, expected arrival is the 4/25

* + Test Stand - Mimi and Jordan

Jorden started making the tank stand for the test bench

* + Motor/battery - Mimi
    - Waiting for parts to arrive, hopefully late this week or early next week
  + Casing - Talik and James

V5 not a complete set of parts,

* Create task list for this week
  + Video Call with lloyd (date?) - next Monday, or this Friday JORDEN
  + Learn Github for real this time - In the beginning of the work session on Thurs
  + Solder wires - Rawand and Mimi, TBD
  + Cryogenic seal shopping
    - Rawand-James share resources (James give Rawand what he has)
  + Test stand
    - Motor Mounting - John F to get mounting document to James and john
    - Cut down table - Mimi and Jordan
    - System Model -Mimi and John F
  + Casing Design / manufacturing
    - John/John/James finalize and order DMLS housing wednesday
    - Ordering Parts
      * Purchasing request in the google drive under design
        + Hit andrew up on google hangouts
      * Submit TODAY
    - Finalize the V5 - John and James, Wednesday Afternoon/evening