**ME492 Team Meeting PSAS: Electric Feed System Date: 4/17/2017**

**Team Members**

* John Froehlich
* James Luce
* Rawand Rasheed
* Jorden Roland
* Michelle Shang
* John Talik

**Agenda**

* Updates/Report backs
  + Meeting w/ lloyd - team
  + Experiment - John
    - Flow meter-Rawand and Mimi
      * Orifice
  + Test Stand - Mimi and Jordan (Handing over to Jordan)
    - Safety box done
    - Motor mounting must be delved into more, requirements will be firmed up by Talik and James
  + Motor/battery - Mimi and Rawand
    - Swordfish ESC manual on Github
    - Wires soldered!!!!
    - Battery fittings coming in today
  + Casing Manufacturing - Talik and James
    - Starting now
    - Working on strategy for measuring shaft torque
* Create task list for this week
  + Experiment Design - Tuesday 2-4 John and Mimi
  + Fabrication discussion - Tuesday 2 talik and james
  + DESIGN REVIEW Wednesday 12-2
  + Instrumentation and Controls - Mimi and Rawand 4:30 Wednesday
  + Motor mounting investigation - Jordan, James and Talik Meeting time TBD
    - Dialing the mounting method of the assembly to the test bench
  + Test Stand plumping - Jordan, James, Mimi - Meeting time TBD
  + **Please work on being more prepared for your team reportback!!!!**